NDIA CMMI Conference 2010:      INavigating the Waters of Reappraisal

- Gather lessons learned from key SCAMPI players in your organization

- Gather pre-SCAMPI data from your organization. No data? Start collecting!

  - Improvement initiatives

  - Mapping Activities

  - SCAMPI C, B, A

- Consistent appraisal team lead, and utilize them for ‘Intro to CMMI’ and other SEI courses

- Consistent key team members for appraisal team

- Utilize mini teams

- Utilize a tool to capture evidence and notes (could be as simple as a spreadsheet or database)

- Develop a model based on historical SCAMPI related activities to estimate

- Develop a company-specific CMMI interpretation guide

- Execute pre-SCAMPI activities as a project

  - Utilize DAR to determine what projects to use

  - Utilize risk management to monitor the projects scope and schedule

  - Have a kickoff with projects involved, and have projects provide a high-level overview of project

  - Develop an earned value (EV) plan

  - Perform quantitative management of pre-SCAMPI activities

  - Monitor and control

    - Performance to EV plan

    - XmR chart performance, when appropriate

  - Have stand up meetings

  - Hold program reviews with team and sponsors

  - Collect improvement suggestions through out

  - Hold a project close out to identify what worked well

- Develop an action item tracking spreadsheet to track any evidence questions while mapping

- Hold working meeting with projects in appraisal to answer evidence questions and share information found in mapping sessions

- Plan for a gap analysis a few months prior to scheduled SCAMPI A

- Continually improve!

Esterline Control Systems – AVISTA

Craig Hale, Process Improvement Manager

Craig.Hale@esterline.com

608-348-1048